Politecnico di Milano
A.A. 2015-2016
Software Engineering 2 Project – “myTaxiService”
Prof. Raffaela Mirandola
Project Planning Document
Version 1.0
Christian Zichichi (mat. 840565), Luigi Marrocco (mat. 854884)
February 2, 2016

Table of Contents

# 1. INTRODUCTION
## 1.1 Revision History
Version	Date	Authors	Summary
1.0	02-02-2016	Christian Zichichi / Luigi Marrocco	First Release (Delivery)

## 1.2 Purpose and Scope
This document contains the project plan for the myTaxiService system. The project team is composed by two people, Christian Zichichi and Luigi Marrocco. Function Points and COCOMO II will be applied to estimate the project size, effort and cost. The project, then, will be divided in tasks and a schedule will be planned for them. The members of the team will be allocated to the tasks taking into account the actual availability for the project. Eventually, project risks will be defined, assessed by relevance and associated to proper recovery actions.
## 1.3 List of Definitions and Abbreviations
- RASD: Requirements Analysis and Specification Document
- DD: Design Document
- ITPD: Integration Test Plan Document
- GUI: Graphical User Interface
- API: Application Programming Interface
## 1.4 List of Reference Documents
This document directly refers to the following documents:
myTaxiService – Requirement Analysis and Specification Document; Design Document; Integration Test Plan Document
# 2. FUNCTION POINTS ANALYSIS
The Function Points (FP) is a technique to assess the effort needed to design and develop custom software applications.
The estimation is based on a combination of program characteristics like:
- Internal Logic File: homogeneous set of data used and managed by the application
- External Interface File: homogeneous set of data used by the application but generated and maintained by other applications
- External Input: elementary operation to elaborate data coming from the external environment
- External Output: elementary operation that generates data for the external environment. It usually includes the elaboration of data from logic files
- External Inquiry: elementary operation that involves input and output without significant elaboration of data from logic files.
A weight is associated with each of these FP counts. The total is computed by multiplying each raw count by the weight and summing all partial values:

The following table shows the coefficients to be used in the UFP (Unadjusted Function Points) computations:

INTERNAL LOGIC FILES (ILF)
The system stores the information about:
- Passengers
- Taxi Drivers
- Queues
- Zones
- Locations
- Ride Requests
- Ride Reservations
Each of these entities has a simple structure as it is composed of a small number of fields. Thus, we can decide to adopt for all the seven the SIMPLE weight.

ILF Function Points = 7*7 = 49

EXTERNAL LOGIC FILES (ELF)
External GPS data: this entity could have a structure of average complexity. So, we can decide to adopt the MEDIUM weight.

ELF Function Points = 1*7 = 7

EXTERNAL INPUTS (EI)
The application interacts with the customer to allow him/her to:
User Login/Logout: these are simple operations, so we can adopt the SIMPLE weight for them.
- User Registration: this is a simple operation, so we can adopt the SIMPLE weight for it.
- Ride Request creation: this is a simple operation, so we can adopt the SIMPLE weight for it.
Ride Reservation creation: this is a simple operation, so we can adopt the SIMPLE weight for it.
Ride Reservation cancellation: this operation involves two entities, the ride and the passenger. It can still be considered simple, so, again we adopt the SIMPLE weight.
Taxi Driver ride response: this is a simple operation, so we can adopt the SIMPLE weight for it.
Taxi Driver availability switch: this is a simple operation, so we can adopt the SIMPLE weight for it.
Polling request: this is a simple operation, but it is periodic and very frequent so we can adopt the MEDIUM weight for it.

EI Function Points = 7*3+1*4 = 25

EXTERNAL OUTPUT (EO)
Polling output: this is a complex operation due to the use of more entities, especially the cronjob, so we can apply the weight for the COMPLEX cases.

EO Function Points = 1*7 = 7

EXTERNAL INQUIRY (EI)
The application allows customers to request information about:
- Passenger List of Booked Rides view: this is an operation of average complexity due to the retrieval of the history of all the rides and the possibility of cancelling the reserved rides up to 10 minutes before, so we can adopt the MEDIUM weight for it.
- Passenger Notification view: this is a simple operation, so we can adopt the SIMPLE weight for it.
- Taxi Driver Notification view: this is a simple operation, so we can adopt the SIMPLE weight for it.
- Taxi Driver in-ride view: this is an operation of average complexity due to the continuous Google Maps APIs invocations that involve this entity, so we can adopt the MEDIUM weight for it.

EI Function Points = 2*3+2*4=14
TOTAL FUNCTION POINTS (UFP) = 49+7+25+7+14 = 151
# 3. COCOMO II ANALYSIS

# 4. TASK SCHEDULE

# 5. RESOURCE ALLOCATION

# 6. RISK MANAGEMENT

# 7. USED TOOLS
- LibreOffice Writer 5.0: to redact and format the document
- GanttProject: to draw Task Gantt Diagram and Resource Allocation diagram
# 8. HOURS OF WORK
Since we are neighbors, we have worked together almost all the time at each other’s home and equally shared all the tasks and efforts. We have worked on this document for a total of 9 hours.
# 9. REFERENCES
Here is a short list of other references for this document:

Slides of the Software Engineering 2 course (from the Beep Platform)